IntervieHire — Data Protection & Compliance Brief (India)

## Executive summary

A review of IntervieHire against current Indian law — the Digital Personal Data Protection Act 2023 (DPDP) and its 2025 Rules — finds that the platform is not yet compliant. Today it collects sensitive personal data, including candidates' facial, gaze and voice biometrics, with no informed consent and no privacy policy. All candidate data is also stored and processed outside India, and (until a planned change ships) some is routed to a China-based AI provider.

The core DPDP obligations become legally enforceable on 13 May 2027, with penalties up to ₹250 crore. None of the required building blocks — consent, privacy notice, data-deletion, grievance handling — exist yet. The engineering work is achievable in-house; what is needed from management is sign-off on a few decisions and a modest budget for external legal review.

This brief summarises the findings and a phased plan to reach compliance before the deadline.

## Why this matters now

Hard deadline — 13 May 2027. DPDP's consent, notice, security and data-rights obligations become enforceable; the older interim rules fall away the same day. Consent flows, deletion endpoints and vendor contracts take months and depend on each other, so the build window is now.

Penalty exposure. Up to ₹250 cr (failure of security safeguards), ₹200 cr (failure to report a breach), ₹200 cr (mishandling a minor's data). Penalties can apply even without actual harm.

Revenue blocker, not just legal. Enterprise and government buyers will not purchase without a privacy policy, a data-processing agreement, and defensible data handling — and most will reject data routed through China. Compliance is a sales gate.

## Key findings — current state

| Area | Finding | Risk |
| --- | --- | --- |
| Consent | Camera, gaze and microphone capture begin with no informed consent | Critical |
| Biometrics | Candidates' face and voice (both biometric) are captured and recorded | Critical |
| Legal documents | No privacy policy, terms, or candidate notice exist anywhere | Critical |
| Data location | All candidate data is stored outside India (US/EU); some routed to China | High |
| Third-party sharing | ~14 external vendors may receive candidate data; none under a DPA | High |
| Minors | No age gate; under-18 candidates legally require verifiable parental consent | High |
| Accessibility | Gaze/face proctoring may disadvantage disabled candidates (RPwD Act) | Medium–High |
| AI transparency | The AI avatar is not labelled “AI-generated” (now legally required) | Medium |
| Talent Finder | Sources candidate profiles from the web — processes data of non-applicants | Medium |

## What's already been decided

Migrate the AI scoring and resume-parsing model off the China-based provider to a US-based one. This removes the single highest-risk data flow. Note: it is a risk reduction, not elimination — candidate data still leaves India, which keeps the disclosure and customer-localization concerns live.

## The plan — phased to the deadline

| Phase | Focus | Mainly | Needs |
| --- | --- | --- | --- |
| 0 — Immediate | Informed consent (camera + mic + AI scoring), 18+ age gate, data-retention rules, finish the US-model migration, fix exposed key | Engineering | Decisions below |
| 1 — Documents (~2 wks) | Privacy policy / notice, terms of service, candidate AI-notice, footer links | Drafting | Legal review |
| 2 — Data rights (~1 mo) | Data access & deletion, grievance contact (90-day SLA), 72-hour breach process | Engineering + process | — |
| Accessibility & AI | Label the avatar as AI-generated (already required), accessible interview mode | Product | — |
| 3 — Customer-facing | DPA template, vendor sub-processor agreements, Talent Finder legal review | Legal + eng | Legal review |
| 4 — Corporate | Incorporation, founder IP assignment, trademark, GST | External | CA / CS |

Engineering items (consent screen, age gate, deletion endpoint, avatar label) can be built in-house. Document drafting can be produced in-house and finalised by counsel. Corporate filings need a Chartered Accountant / Company Secretary.

## What I need from management

Budget for external legal sign-off — an Indian data-protection lawyer to review the consent flow and privacy policy. Drafting them in-house first keeps this review fast and low-cost.

Confirm the US LLM provider (recommended: Anthropic Claude; enterprise alternative: Azure OpenAI) so the migration off China can be completed.

Approve an 18+ age gate as the starting position (vs. building full parental-consent now).

Prioritisation — confirm Phase 0 is a near-term priority given the legal deadline and the sales gate it represents.

## Caveats

This is an internal assessment to scope and accelerate compliance; it does not constitute legal advice. Final consent wording and published policies require sign-off from qualified Indian counsel, and some sector-specific rules are outside the scope of this review. Compliance timelines assume the planned engineering work is resourced.